|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Risk Description | Likelihood of occurrence | Impact if risk occurs | Severity (Based off likelihood & risk) | Owner | Mitigation |
| GitHub – information leak | medium | High | High | Project Manager/Developer | Use stronger passwords and usernames than just “admin” or “root”, and keep them regularly updated. |
| Computer – malfunction failure | low | High | Medium | Project Manager/Developer | Have all work uploaded on GitHub so I can swap to laptop. |
| Failure to complete project | low | High | Medium | Project Manager/Developer | Assign all time responsibly and correctly to ensure project is completed |
| Database doesn’t persist | Medium | Medium | Medium | Project Manager/Developer | Recover API integration |
| Broken version pushed to production | Low/Medium | Medium | Medium | Project Manager/Developer | Revert to most recent stable version, check before pushing anything to repo |